**Microsoft Project\_Quiz Questions (Chapter 5)**

1. Overlapping linked tasks means that you want the successor task to begin before the predecessor task ends. (True or False?)
2. Why would you want to delay a task?
   1. To give yourself less time to work on a task.
   2. Because it looks pretty on your screen.
   3. To give yourself more time to work on a task.
   4. To schedule necessary time between the finish and start date of linked tasks.
3. A deadline affects how tasks are scheduled. (True or False?)
4. Which of the following is NOT a task constraint?
   1. As Soon As Possible
   2. Finish No Earlier Than
   3. Must End On
   4. Must Finish On
5. Why would you want to split a task?
   1. So you can interrupt it and finish it on a later date.
   2. So the task will take twice as long to complete.
   3. So you can assign more than one resource to the task.
   4. So you can make like a banana and split.
6. Which of these is NOT a task type?
   1. Fixed Budget
   2. Fixed Work
   3. Fixed Duration
   4. Fixed Units
7. Which of the following is NOT a type of task calendar?
   1. Project
   2. Standard
   3. Night Shift
   4. 12 Hours
8. 56. Double-click a task indicator to view more information about the task. (True or False?)