**Microsoft Project\_Quiz Questions (Chapter 6)**

1. Why would you want to delay a resource's start date on an assignment?
   1. Because you don't like them.
   2. In case one resource has to wait until another resource has started work on the task.
   3. To cut back on the duration of the task.
   4. To ensure that all resources aren't working on a task at the same time.

1. A predefined work contour changes how work is distributed over time. (True or False?)
2. Task duration does not change when a work contour is applied to an assignment. (True or False?)
3. You can't refine a resource's availability to specific intervals once it has been entered. (True or False?)
4. You can view resource groups for a project by selecting, which of the following?
   1. Project > View > Resource Group
   2. View > Project > Grouping
   3. Project > Group by > Resource Group
   4. View > Resource Groups
5. What field should you enter resource overtime into?
   1. Ovt. Value
   2. Ovt. Rate
   3. Work Ovt.
   4. Assigned Ovt.