## Slide 1
Project Management
The Digital Dummies
R

## Slide 2: Defining our Project
Our team have been approached by a Chinese company, and asked to produce a plan to build 30 steam generators that will be used to power a new nuclear power plant that is hoping to be operational by April 1st 2020. These steam generators are expected to have been built, tested and mobilised on the new nuclear power plant site by August 25th 2019 to make preparations for further testing of the power plant on October 15th 2019.
G

## Slide 3: Project Stakeholders
Rhiannon Barr – Project Manager
Stuart McCartney - Researcher
Chloe Whelan - Researcher
Graham Young – IT guy
UK Gov.
Chinese company
Somerset Community
C

## Slide 4: Work Breakdown Structure (WBS)
Define Project
Planning
Development Stage
Analysis
Testing
Evaluate
Implement
Hand Over
G

## Slide 5: Key Factors
As our project is large in scope we have a few key factors to take into account:
Specification/Standards
Personnel
Time
Health and Safety
Cost
Materials
Knowledge
Politics
S

## Slide 6: Potential Risks
Loss of Staff
Meeting Deadlines
Health and Safety
Legislation
R

## Slide 7: Any Questions?
C